## Slide 1: MODULE 4: Planning Accessible Infrastructure Improvements
Accessible Cultural Tourism Train-the-Trainer Program
Project: TACT - Training for Accessible Cultural Tourism
Funded by the European Union. Views and opinions expressed are however those of the author only and do not necessarily reflect those of the European Union or the Foundation Tempus. Neither the European Union nor Foundation Tempus can be held responsible for them.

## Slide 2: Learning Objectives
By the end of Module 4, participants will learn to:
  Identify common physical accessibility barriers in tourism and cultural heritage environments.
  Guide tourism and heritage site managers in developing a phased Accessibility Action Plan to improve infrastructure and services, distinguishing between immediate low-cost fixes and longer-term capital projects.
  Apply Universal Design principles and creative problem-solving to propose accessibility solutions in challenging environments.
  Emphasize the importance of ongoing maintenance and sustainability of accessible infrastructure, planning for upkeep and staff training so that improvements remain effective long-term

## Slide 3: Understanding Accessibility in the Built Environment
Accessibility is shaped by:
  Distances and gradients, not just whether a path exists
  Surfaces, lighting, and acoustics
  Door weights, thresholds, and turning space
  How predictable and understandable a space feels
It includes everything a visitor physically interacts with:
  Car parks, drop-off points, and pedestrian routes
  Paths, steps, ramps, and outdoor areas
  Entrances, reception areas, and waiting spaces
  Toilets, seating, counters, and displays
  Transitions between indoor and outdoor spaces

## Slide 4: Key components of Accessibility Action Plan
LIST OF IMPROVEMENTS | Derived from audit findings, e.g. “Install ramp at main entrance” or “Implement staff training in disability awareness” or “Upgrade website to meet accessibility standards.”
PRIORITY AND PHASING | Not everything can happen at once, so divide into phases. Phase 1 (within 3 months): easiest, low-cost fixes. Phase 2 (within 1 year): moderate changes. Phase 3 (3-5-year plan): major renovations or purchases. Mark which are high priority.
RESPONSIBLE PERSONS | Assign someone (or a team) to each action. E.g., facilities manager for physical changes, HR for training initiatives, IT for website fixes.
RESOURCES/BUDGET | Provide at least a rough estimate or note where funding will come from. E.g., “Ramp – estimate $5,000, to include in next year’s capital budget” or “Apply for XYZ grant for tactile exhibits”
SUCCESS MEASURES | How will you know it’s done or working? For example, “Ramp installed and in use by visitors (feedback collected)” Setting some measurable targets helps track progress.

## Slide 5: Accessibility Action Plan - EXAMPLE
IMMEDIATE (NEXT 3 MONTHS) | Purchase a portable ramp for the entrance step and train staff to deploy it when needed; Install a doorbell or signage so wheelchair users can call for assistance at the door. Rearrange a couple of key exhibits to lower objects and print larger text labels for them Schedule a staff training session on disability awareness
SHORT-TERM (6-12 MONTHS) | Convert an existing small staff toilet into a publicly accessible toilet (install grab bars, widen door, if possible, etc.), allocate budget, get a contractor estimate. Develop an Accessibility page on the museum website with info on the ramp, etc.
LONG-TERM (2-3 YEARS) | Secure funding to install a permanent ramp or lift at the entrance. Renovate exhibit hall to include multi-sensory displays (e.g., tactile models, audio guides). This requires fundraising or grant. Possibly work towards an accessibility certification offered by the national tourism board by meeting all criteria.

## Slide 6: Prioritizing Improvements
“What should we fix first, and why?”
Start with critical access barriers. Look first for barriers that:
  Stop visitors from entering the site independently
  Prevent access to essential facilities such as toilets or seating
  Create safety risks
  Force visitors to rely on staff for basic movement or navigation

## Slide 7: “Quick Wins” vs. Long-Term Projects
Quick Wins (Low-cost, implementable now)
  Policy or service changes
  Signage and information
  Small facility tweaks
  Maintenance fixes
  Training and awareness
Long-Term Projects (Higher-cost or structural changes)
Examples include:
  Installing elevators or lifts
  Renovating restrooms entirely
  Overhauling exhibits
  Large-scale training or programs

## Slide 8: Creative Problem-Solving Strategies
Reversible or non-invasive solutions
Alternate routes
Technology as accommodation
Applying universal design creatively
Preservation vs accessibility

## Slide 9: Examples of Common Infrastructure Improvements
Mobility/Physical Access
  Ramps (permanent or portable)
  Elevators/platform lifts
  Widened doorways
  Smooth ground surfaces
  Accessible restrooms
  Seating and rest areas
  Handrails on stairs/ramps
  Lowered counters
  Accessible picnic tables or benches
  Eliminating thresholds or adding gentle slopes
  Reserved parking spaces
  Tactile ground surface indicators
Visual Access
  Braille signage
  Raised print and tactile maps/models
  Audio guides or guided tours that describe visual elements
  High-contrast signage
  Improved lighting
  Use of colours that help low-vision

## Slide 10: Examples of Common Infrastructure Improvements
Hearing Access
  Installing induction loops in lecture halls, info desks, or theatres
  Providing captions or sign language interpretation for videos/films
  Offering tours in sign language or with interpreters
  Visual alarm systems
  Written materials to supplement audio announcements.
Cognitive/ Autism/ Developmental
  Clear, easy-to-understand signage
  “Sensory friendly” spaces
  Offering information in plain language versions
  Providing social story booklets in advance (a series of pictures showing what to expect during a visit, which some autism families appreciate).

## Slide 11: Examples of Common Infrastructure Improvements
Digital enhancements
  Public-use tablets with accessible content
  Interactive kiosks that follow accessibility guidelines (touchscreens with audio output and tactile buttons).
Inclusive Exhibits
  Multi-sensory displays where possible (e.g., combine text, audio, tactile elements)
  Removable exhibit case covers to allow touching certain replicas

## Slide 12: Cost Considerations and Budgeting Basics
  Many improvements are affordable
  Cost vs. Benefit
  Budget planning
  Examples of pricing
  In-kind resources

## Slide 13: Maintenance and Sustainability
Accessibility is an ongoing commitment.
  Maintenance plans.
  Staff turnover training.
  Policy integration.
  Monitoring and Feedback.
  Avoid “tick-box” mentality.

## Slide 14: Key Takeaways
An Accessibility Action Plan is a crucial tool that turns audit findings into concrete steps for improvement
Prioritization is key: Distinguish quick wins from long-term projects. Tackle basic access and safety issues first.
In historic or challenging sites, apply creative problem-solving. Use non-invasive solutions, alternative means of access (virtual experiences, alternate routes), and design interventions that respect heritage while providing inclusion.
There are many types of infrastructure improvements common in making tourism sites accessible. Knowing these helps in suggesting appropriate solutions for each barrier.
Budget realistically: not all accessibility improvements are expensive. Some can cost very little and have huge benefits.
Maintenance and sustainability considerations must be built in.
Planning accessible improvements is about embedding inclusion into the fabric of site management – making it a continuous part of growth.

## Slide 15: THANK YOU!
Do you have any questions?
What was new or surprising for you?